DESIGN DOCUMENT

Source-Agnostic RAG Knowledge Assistant

Multi-Source, Multi-Collection — Confluence & Wiki

Pre-Implementation Planning & Solution Design

| Field | Detail |
| --- | --- |
| Document type | Solution Design & Delivery Plan (pre-implementation) |
| Prepared by | Sankha Suvra Ghosal |
| Version / Status | 2.0 — For Review |
| Supersedes | Design Document v1.0 (single-source) |
| Date | 18 August 2026 |

# Contents

1.  Executive Summary

2.  Problem Statement & Objectives

3.  Success Criteria

4.  Scope & Assumptions

5.  Solution Overview

6.  Multi-Source & Collections Architecture

7.  Architecture Layers & Functionality

8.  The Source-Adapter Model

9.  Evaluation Strategy & Golden-Set Bootstrap

10. Self-Service Onboarding (In-App Wizard)

11. Phased Delivery Plan

12. Reusability & Extensibility

13. Non-Functional Requirements

14. Risks & Mitigations

15. Deliverables & Acceptance Criteria

16. Glossary

# 1. Executive Summary

This document sets out the design and delivery plan for a source-agnostic Retrieval-Augmented Generation (RAG) knowledge assistant. The system lets users ask natural-language questions over organisational knowledge — held in Confluence spaces and in wikis — and returns accurate answers, each grounded in and citing the exact source passages it was drawn from.

The defining design goal is reusability. The solution is not built for one Confluence space; it is built so that any number of sources — additional Confluence spaces, or public and private wikis — can be added over time, each as an isolated ‘collection' with its own index and its own evaluation set, all queried through one application.

Three commitments anchor every layer: answers must be accurate (grounded in our own documents), verifiable (every answer cites its source), and provable (retrieval quality is measured, not asserted). A fourth, cross-cutting commitment — reusability — shapes the architecture: new sources are added at the edge without touching the core pipeline.

# 2. Problem Statement & Objectives

Organisational knowledge is scattered across many wiki and Confluence pages. Keyword search returns pages, not answers, and a generic chatbot answer cannot be trusted because its source is unknown. Furthermore, a system hard-wired to a single space cannot serve a business that has many spaces and wikis.

The objective is a system that:

- Answers from our own content — responses are generated strictly from the organisation's documents.

- Shows its sources — every answer cites the exact passage, page, and link.

- Is measurably accurate — retrieval quality is quantified with standard metrics.

- Is reusable across sources — new Confluence spaces or wikis are added as isolated collections, without code changes to the core.

- Is self-service — a new source can be brought online from the application itself, not only the command line.

# 3. Success Criteria

The solution is successful when it meets the following, each objectively testable:

- Accuracy — on an authored benchmark, the correct source page ranks first for the large majority of questions (target Hit@1 ≥ 0.90; MRR ≥ 0.90).

- Verifiability — every answer includes citations (page, section, link, relevance score).

- Provability — an automated harness reports Precision@k, Recall@k, Hit@k, MRR, MAP and context-sufficiency, per collection.

- Reusability — adding a new Confluence space or wiki is a configuration/registration step; the ingestion, retrieval, generation and evaluation code is reused unchanged.

- Isolation — each collection has its own index and golden set; adding or removing one never affects another.

- Operability — reproducible setup, validated configuration, containerised, automated tests.

# 4. Scope & Assumptions

## 4.1 In scope

- Ingestion from Confluence (REST API) and MediaWiki (action API), by category or by specific page titles.

- Content processing: HTML cleaning, section-aware chunking, metadata extraction.

- Semantic embedding + vector index; hybrid (semantic + keyword) retrieval with metadata re-ranking.

- Grounded answer generation with citations and confidence.

- Isolated multi-collection storage; a registry of collections and their source configuration.

- Automated evaluation harness with per-collection golden sets and three golden-set creation methods.

- An interactive application with a collection picker and an in-app ‘Add a knowledge base' wizard.

## 4.2 Out of scope (this phase)

- Model training / fine-tuning — the embedding model is pre-trained and frozen; the system retrieves, it does not learn from the corpus.

- Write-back to sources — the assistant reads; it does not edit pages.

- Real-time sync — indexes are refreshed by re-ingestion, not live change streams.

- Large-scale hardening — approximate indexing, parallel/paginated download and incremental re-index are anticipated but deferred until a large source requires them.

## 4.3 Assumptions

- Read access to each source (Confluence API token; public or authenticated wiki endpoint).

- An LLM API key for answer generation (the system also runs retrieval-only without one).

- Modest-to-medium corpora per collection, for which an exact vector index is appropriate.

# 5. Solution Overview

Guiding principle. Design backwards from the success criteria and forwards along the data flow. Everything after ingestion is source-independent, which is what makes the pipeline reusable across Confluence and wikis.

Three modes of operation. (1) Indexing — offline, builds a collection's searchable index. (2) Query — online, answers a question against a chosen collection. (3) Evaluation — offline, scores a collection's retrieval against its golden set. All three share one pipeline and one retriever.

End-to-end flow. Source → ingest → clean → chunk → embed → index (per collection). At query time: question → embed → retrieve (dense + BM25) → fuse → re-rank → context → LLM → grounded answer + citations.

# 6. Multi-Source & Collections Architecture

The central concept is the collection: a named, isolated knowledge base with its own folder, index, metadata and golden set. This single idea makes the system reusable rather than one-off.

## 6.1 Isolation model

Each source is a separate collection stored under its own directory; the special collection named ‘default' maps to the original data layout, so existing data and behaviour are preserved. A new source never overwrites or mixes with another.

| Collection | Storage location | Contents |
| --- | --- | --- |
| default | data/ | Original Confluence space (unchanged). |
| <name> | data/collections/<name>/ | raw, cleaned, chunks, metadata, vectorstore, evaluation. |

## 6.2 Registry

A registry file (data/collections/registry.json) records each collection's source configuration — source type, base URL, parent page or category/titles — so it can be re-ingested reproducibly. Secrets are never stored in the registry; tokens are referenced by environment-variable name and read from .env.

## 6.3 Why separate indexes (not one combined index)

- Clean evaluation — each collection is scored against its own golden set; there is no ambiguity about which labels apply.

- No cross-contamination — one source's content cannot crowd another's in results.

- Add/remove safely — a collection can be added or removed without reindexing anything else.

- Trade-off — a query targets one collection at a time, chosen from a picker — the right trade for isolation and correctness.

# 7. Architecture Layers & Functionality

The system is organised into functional layers. Each is source-independent except the source-adapter layer, which is the only place source-specific logic lives.

### Core & Configuration

Purpose. Settings, collection paths, logging, typed errors, resilient HTTP.

- Collection-aware paths chosen by the active collection.

- Validated settings; secrets from .env.

- Registry management: register, list, remove, apply source config.

### Sources (adapter layer)

Purpose. Turn any source into a common shape: raw HTML + metadata sidecar.

- Confluence adapter (REST API, page hierarchy).

- MediaWiki adapter (action API) — by category or by specific page titles.

- A factory selects the adapter from configuration.

### Ingestion & Processing

Purpose. Acquire and prepare content.

- Build the page tree; download each page.

- Clean HTML → Markdown; extract metadata.

- Section-aware chunking with protected tables/code/lists and overlap.

### Embedding & Index

Purpose. Represent meaning and make it searchable, per collection.

- Encode chunks to 384-d vectors with a local model.

- Persist embeddings + aligned metadata.

- Build a FAISS index in the collection's own folder.

### Retrieval & Ranking

Purpose. Find and order the best passages.

- Dense (semantic) + BM25 (keyword) candidates.

- Weighted hybrid fusion.

- Metadata re-ranking; filtering, de-duplication; citation building.

### Generation

Purpose. Grounded answers with evidence.

- Assemble top-k context; grounded prompt.

- LLM answer; parse to answer + citations + confidence.

- Retrieval-only fallback when no LLM key.

### Evaluation

Purpose. Prove retrieval quality per collection.

- Score a collection's golden set: Precision@k, Recall@k, Hit@k, MRR, MAP, context-sufficiency.

- Dense-vs-hybrid comparison on a benchmark.

- Golden-set bootstrap (auto / LLM) with human approval.

### Application

Purpose. One app over many collections.

- Sidebar collection picker.

- Ask, Evaluation, Corpus, Architecture views.

- In-app ‘Add a knowledge base' wizard with live-progress ingest.

# 8. The Source-Adapter Model

Every source is reduced to the same contract — a KnowledgeSource interface with four operations: test_connection, build_tree, download_all, and metadata_extractor. Once a source produces raw HTML + a metadata sidecar, the rest of the pipeline is identical regardless of origin.

Why this matters. Adding a genuinely new source type (e.g. Confluence Server, SharePoint, Notion) means writing one adapter class — not modifying retrieval, generation, evaluation or the UI. The two adapters delivered (Confluence, MediaWiki) serve as templates.

## 8.1 Wiki ingestion modes

- Category mode — ingest all pages in a wiki category (a theme). The category is taken exactly from the wiki; underscores are normalised to spaces so a value pasted from a URL also works.

- Title mode — ingest only specific page titles (single or multi page). Titles that do not resolve are skipped with a warning rather than failing the run.

# 9. Evaluation Strategy & Golden-Set Bootstrap

Retrieval quality is measured with supervised information-retrieval methodology: the retriever is given only the question; its ranked output is graded against known-correct pages. Because labels are never shown to the retriever, the scores are genuine.

Per-collection golden sets. Each collection carries its own golden set, because ‘the correct page' is content-specific. A new collection therefore needs its own labelled questions, created three ways:

- Manual — the ‘Mark correct' action on the Ask page labels an asked question with its correct page.

- Auto-bootstrap — candidate questions are drafted from page titles and section headings (no LLM), for human approval.

- LLM-assisted — an LLM drafts grounded Q&A per page (needs a key), for human approval.

Metrics. Hit@1 and MRR are the headline retrieval numbers; Recall@k measures coverage; Precision@k is reported with the note that single-answer questions cap it mathematically; context-sufficiency checks the answer's facts are present in the retrieved text.

# 10. Self-Service Onboarding (In-App Wizard)

So that a new source can be brought online without the command line, the application includes an ‘Add a knowledge base' wizard.

- Register — a form captures the source configuration (Confluence base URL + parent page, or wiki API URL + category/titles). Credentials are referenced by env-var name and read from .env — never entered in the UI.

- Ingest & prepare (one step) — a single action runs the ingestion as a subprocess with live progress, then builds a starter golden set automatically (method selectable; default auto).

- Query — the new collection appears in the sidebar picker, immediately queryable and evaluable.

Security posture. Ingestion runs in a child process that loads secrets from .env; tokens never pass through the browser. This is a deliberate design decision.

# 11. Phased Delivery Plan

Delivery follows the data flow; each phase produces the input the next consumes. The multi-source phases build on the single-source core.

| Phase | Objective & rationale | Deliverable |
| --- | --- | --- |
| 0. Framing | Define problem, users, success criteria. | Agreed objectives |
| 1–6. Core pipeline | Source → ingest → process → embed → index → retrieve → generate, with citations. | Working single-source RAG |
| 7. Evaluation | Golden set + metrics + benchmark. | Evaluation harness |
| 8. Source adapters | Abstract sources behind one interface; add MediaWiki. | Reusable source layer |
| 9. Collections | Isolated per-source index + golden set + registry. | Multi-collection foundation |
| 10. App multi-collection | Collection picker; per-collection Ask & Evaluation. | Multi-source app |
| 11. Golden bootstrap | Auto / LLM golden-set creation with approval. | Scorable new collections |
| 12. Wiki title mode | Single/multi-page wiki ingestion alongside category. | Flexible wiki ingestion |
| 13. In-app wizard | One-step register → ingest → golden set. | Self-service onboarding |

# 12. Reusability & Extensibility

- New Confluence space — register + ingest as a new collection; no code change.

- New wiki — register with API URL + category or titles; no code change, no key for public wikis.

- New source type — implement one KnowledgeSource adapter; everything downstream is reused.

- Scale path — approximate FAISS index, parallel/paginated download, and incremental re-index are localised, additive changes when a large source needs them.

# 13. Non-Functional Requirements

- Performance — local embeddings and an exact index give fast, predictable retrieval at this scale.

- Security & privacy — embeddings run locally; secrets stay in .env, git-ignored; tokens never entered in the UI.

- Maintainability — typed configuration, structured logging, an automated test suite.

- Portability — containerised, one-command run; text data committed, binaries regenerated.

# 14. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Model fabricates an answer | Untrusted output | Strict grounding + mandatory citations |
| Retrieval misses exact terms | Wrong/missing answer | Hybrid retrieval (BM25) for exact tokens |
| New collection embedded into wrong folder | Broken isolation | Active-collection paths threaded through embed/index |
| Wiki category/title mismatch | Zero pages ingested | Underscore normalisation; missing titles skipped with warning; pre-ingest preview |
| Credential exposure | Security incident | Secrets in .env, referenced by name; never in UI or registry |
| Single-answer Precision@k looks low | Misread metrics | Report Hit@1/MRR as headline; document the ceiling |

# 15. Deliverables & Acceptance Criteria

Deliverables:

- Source-agnostic ingestion, processing, embedding/index, retrieval, generation and evaluation components.

- Multi-collection storage + registry; Confluence and MediaWiki adapters (category and title modes).

- Interactive app: collection picker, Ask, Evaluation, and the Add-a-knowledge-base wizard.

- Configuration, logging, tests, container definition, and documentation.

Acceptance criteria:

- Reusability — a new Confluence space and a new wiki can each be added and queried without code changes.

- Isolation — each collection has its own index and golden set; operations on one do not affect others.

- Accuracy & provability — benchmark Hit@1/MRR meet targets; the harness reports the full metric set per collection.

- Verifiability — every answer displays citations.

# 16. Glossary

- RAG — Retrieval-Augmented Generation — answer from retrieved documents, not model memory.

- Collection — A named, isolated knowledge base with its own index and golden set.

- Registry — The file recording each collection's source configuration.

- Source adapter — A class turning one source type into raw HTML + metadata.

- Chunk — A small, self-contained passage — the unit of retrieval and citation.

- Embedding — A numeric vector capturing text meaning.

- FAISS — The vector index enabling fast similarity search.

- BM25 — A keyword-relevance score, strong on exact terms.

- Hybrid retrieval — Fusing semantic and keyword results.

- Golden set — A labelled test set of questions with their correct page(s).

- Grounding — Restricting the model to the retrieved context.