DESIGN DOCUMENT

Retrieval-Augmented Generation (RAG)

Knowledge Assistant for Confluence & Wiki

Natural-language answers with verifiable citations and measurable retrieval quality

| Field | Detail |
| --- | --- |
| Document type | Solution Design & Delivery Plan (pre-implementation) |
| Prepared for | Client / Stakeholders |
| Prepared by | Sankha Suvra Ghosal |
| Version / Status | 1.0 — For Review |
| Date | 13 August 2026 |

# Contents

1.  Executive Summary

2.  Problem Statement & Objectives

3.  Success Criteria

4.  Scope & Assumptions

5.  Solution Overview

6.  Architecture Layers & Functionality

7.  Phased Delivery Plan

8.  Evaluation Strategy & Metrics

9.  Reusability & Extensibility

10. Non-Functional Requirements

11. Risks & Mitigations

12. Deliverables & Acceptance Criteria

13. Glossary

# 1. Executive Summary

This document sets out the design and delivery plan for a Retrieval-Augmented Generation (RAG) knowledge assistant. The system will let users ask questions in plain language over an existing Confluence space and receive accurate answers, each accompanied by the exact source passages the answer is drawn from. The design is deliberately source-agnostic: the same pipeline will operate over a MediaWiki source through a configuration change, so the solution is reusable rather than single-purpose.

The design is anchored to three commitments that every layer serves: answers must be accurate (grounded in our own documents), verifiable (every answer cites the precise chunk and page it came from), and provable (retrieval quality is measured with an automated evaluation harness, not asserted).

Delivery is organised into nine phases that follow the natural flow of data — from source ingestion through processing, indexing, retrieval, generation, and evaluation, to an interactive interface. This document describes, for each architectural layer, the functionality we will build and the rationale behind each decision, so that the plan can be reviewed and agreed before implementation begins.

# 2. Problem Statement & Objectives

Organisational knowledge is scattered across many wiki pages. Conventional keyword search returns a list of pages, not an answer, and leaves the reader to locate and interpret the relevant passage. Where an answer is produced by a generic chatbot, there is typically no way to verify where it came from, which undermines trust and makes the output unsafe for decision-making.

The objective is to deliver a system that:

- Answers from our own content — responses are generated strictly from the organisation's documents, not from the model's general knowledge.

- Shows its sources — every answer is accompanied by citations that point to the exact passage, page, and link.

- Is measurably accurate — retrieval quality is quantified with standard information-retrieval metrics, so confidence is evidence-based.

- Is reusable — the same solution serves Confluence today and other wikis tomorrow with no change to the core pipeline.

# 3. Success Criteria

The solution will be considered successful when it meets the following, each of which is objectively testable:

- Accuracy — on an independently authored benchmark, the correct source page is ranked first for most questions (target Hit@1 ≥ 0.90; Mean Reciprocal Rank ≥ 0.90).

- Verifiability — 100% of answers include citations exposing page, section, source link, and a relevance score.

- Provability — an automated harness reports Precision@k, Recall@k, Hit@k, MRR, MAP and a context-sufficiency measure over a labelled question set.

- Reusability — switching the knowledge source between Confluence and MediaWiki is a configuration change only.

- Operability — the system is reproducible from a documented setup, driven by validated configuration, containerised, and covered by an automated test suite.

# 4. Scope & Assumptions

## 4.1 In scope

- Ingestion from Confluence via its REST API, with a parallel adapter for MediaWiki.

- Content processing: HTML cleaning, section-aware chunking, and metadata extraction.

- Semantic embedding and a vector index; hybrid (semantic + keyword) retrieval with metadata re-ranking.

- Grounded answer generation with citations and a confidence indicator.

- An automated evaluation harness and a controlled benchmark corpus.

- An interactive application with a live “Ask” surface and a “Evaluation” surface, plus production packaging.

## 4.2 Out of scope (this phase)

- Model training / fine-tuning — we use a frozen, pre-trained embedding model and a hosted LLM. The system retrieves; it does not learn from the corpus. This is a deliberate architectural choice, not a limitation to be worked around.

- Write-back to the source — the assistant reads from Confluence/Wiki; it does not create or edit pages.

- Real-time synchronisation — the index is refreshed by a re-ingestion run rather than live page-change streaming.

## 4.3 Assumptions & dependencies

- Read access to the source via API (Confluence API token / Wiki API endpoint).

- An LLM API key for answer generation (the system also runs in retrieval-only mode without one).

- A modest-to-medium corpus, for which an exact vector index is appropriate.

# 5. Solution Overview

Guiding principle. The architecture is designed backwards from the success criteria and forwards along the data flow. Each success criterion (accuracy, verifiability, provability, reusability) is traced to the specific layers that deliver it, and each layer's output is the next layer's input — so there are no components without a purpose.

End-to-end flow. Source → Ingest → Clean → Chunk → Extract metadata → Embed → Index. At query time: Question → Retrieve (semantic + keyword) → Re-rank → assemble Context → Generate grounded answer → present Citations. Running alongside is an Evaluation harness that scores retrieval against a labelled golden set.

Frozen model + retrieval. Intelligence comes from retrieving the right evidence and grounding the answer in it, using a pre-trained model that is never modified. This keeps the system predictable, private (embeddings run locally), and cheap to operate, and it is the reason the solution is evaluated as a test set rather than trained.

# 6. Architecture Layers & Functionality

The system is organised into seven functional layers plus a cross-cutting platform layer. For each, the intended functionality and the rationale for the key decisions are given below.

## Layer 1 — Knowledge Source & Ingestion

Purpose. Acquire the source content reliably and preserve its structure.

Functionality we will build:

- Connect to the Confluence REST API and authenticate securely.

- Walk the page hierarchy from a root page and reconstruct the parent/child tree.

- Download each page's raw content and normalise it into a common document shape.

- Provide a pluggable source interface so a MediaWiki adapter is a drop-in alternative.

Key decisions & rationale:

- API over scraping — the API returns structured content plus metadata (author, version, ancestors) reliably; scraping is brittle and loses structure.

- Preserve hierarchy — the parent/child tree yields breadcrumbs that later make citations precise and human-readable.

- Source-adapter interface — isolating source-specific logic behind one interface is what makes the whole solution reusable across wikis.

## Layer 2 — Content Processing

Purpose. Turn raw pages into clean, retrieval-ready units with rich metadata.

Functionality we will build:

- Convert storage HTML to clean Markdown, preserving tables, code and lists.

- Split each page into section-aware chunks aligned to its headings.

- Extract per-chunk metadata: title, section, breadcrumb, owner, status, and source URL.

Key decisions & rationale:

- Chunking is essential — models have context limits, so whole pages cannot be embedded as one unit; and retrieving a small section rather than a whole page is what makes a citation exact.

- Section-aware, not fixed-size — splitting on headings keeps semantic units intact, improving both retrieval precision and citation clarity.

- Capture metadata now — title/section signals will feed re-ranking, and owner/status/URL will feed citations, so they are extracted once, up front.

## Layer 3 — Embedding & Vector Index

Purpose. Represent meaning numerically and make it searchable.

Functionality we will build:

- Encode each chunk into a normalised vector with a compact, local embedding model.

- Store vectors in a vector index and persist an aligned metadata record per vector.

- Rebuild the index on demand from processed chunks.

Key decisions & rationale:

- Semantic vectors — users phrase questions differently from the documents; embeddings match meaning (“undo a deploy” ↔ “rollback”) where keywords fail.

- Local, compact model — runs on the host with no per-query cost and no data leaving the environment — a privacy and cost advantage.

- Exact cosine index — normalised vectors with inner-product search give exact cosine similarity with no approximation, which suits a high-value corpus of this size.

## Layer 4 — Retrieval & Ranking

Purpose. Find and order the passages most likely to answer the question.

Functionality we will build:

- Semantic search over the vector index for candidate chunks.

- Keyword (BM25) search fused with the semantic candidates — hybrid retrieval.

- A metadata-aware re-ranker that boosts title, section, heading, keyword and exact-phrase matches.

- Score filtering and de-duplication to a clean, ranked result set.

Key decisions & rationale:

- Hybrid retrieval — embeddings can miss exact tokens such as error codes, API names and IDs; keyword search catches them. Fusing both recovers cases each alone would miss.

- Re-rank on top, don't replace — the re-ranker adds cheap, high-precision structural signals to the semantic score without any retraining, lifting the right chunk to the top.

- Preserve raw similarity — the true cosine score is retained for citations and confidence even after fusion and re-ranking, so displayed scores remain meaningful.

## Layer 5 — Answer Generation

Purpose. Produce a trustworthy, grounded answer with its evidence.

Functionality we will build:

- Assemble the top-ranked chunks into a bounded context.

- Instruct the LLM to answer strictly from that context.

- Return the answer with citations (page, section, link, scores) and a confidence indicator.

- Degrade gracefully to retrieval-only when no LLM key is configured.

Key decisions & rationale:

- Grounding — restricting the model to the retrieved context is the primary defence against hallucination — it cannot invent what is not supplied.

- Citations — the trust mechanism required by the objectives; the user can verify every claim against its source.

- Confidence indicator — derived from the top similarity, it signals when an answer rests on weak evidence and should be treated with caution.

## Layer 6 — Evaluation & Quality Assurance

Purpose. Prove retrieval quality with evidence, not assertion.

Functionality we will build:

- Maintain a labelled golden set mapping questions to their correct source page(s).

- Score retrieval with Precision@k, Recall@k, Hit@k, MRR, MAP and context-sufficiency.

- Run a dense-vs-hybrid comparison on a controlled benchmark corpus.

- Allow new questions to be labelled and folded into the golden set.

Key decisions & rationale:

- Test-set methodology — the retriever receives only the question; labels are used solely to grade the result afterward. This is standard IR evaluation and makes the score credible.

- Multiple metrics — Hit@1/MRR answer ‘is the right page first’; Recall@k ‘did we find it at all’; context-sufficiency ‘are the answer’s facts present in the retrieved text’.

- Controlled benchmark — a larger synthetic corpus with unique identifiers lets us demonstrate, at scale, the measurable value hybrid retrieval adds over dense-only.

## Layer 7 — Application & Interface

Purpose. Let users experience the system through two clearly separated surfaces.

Functionality we will build:

- An “Ask” surface for live questions: answer, citations, and per-query retrieval diagnostics.

- An “Evaluation” surface: run the golden set and view aggregate and per-question metrics.

- Corpus and architecture views for transparency during demonstrations.

Key decisions & rationale:

- Two distinct surfaces — Ask is unlabelled inference; Evaluation is labelled measurement. Keeping them separate is itself a correctness statement — an ad-hoc question cannot be scored.

- Rapid, interactive UI — a Python-based app is the fastest route to a demonstrable, interactive interface without a separate front-end stack.

## Cross-cutting — Platform, Security & Operability

Purpose. Make the system configurable, observable, secure and reproducible.

Functionality we will build:

- Validated, environment-driven configuration with a single source of truth.

- Structured logging and typed error handling across layers.

- Secrets held outside the codebase (environment file), with credential-rotation guidance.

- Containerisation for one-command run, and an automated test suite.

Rationale. These qualities are designed in from the start because they are architectural: configuration validation prevents silent misconfiguration; logging and typed errors make failures diagnosable; and containerisation plus tests make the delivery reproducible and safe to hand over.

# 7. Phased Delivery Plan

Delivery follows the data flow, so each phase produces the input the next phase consumes. Each phase has a clear objective, rationale and exit criterion.

| Phase | Objective & rationale | Deliverable |
| --- | --- | --- |
| 0. Framing | Define the problem, users and success criteria. Without an agreed definition of ‘done’, later design choices cannot be principled. | Agreed objectives & success criteria |
| 1. Knowledge base | Populate a realistic, varied corpus (tables, code, hierarchy). A toy corpus hides real failure modes. | Structured source content |
| 2. Ingestion | Pull pages via API and reconstruct hierarchy. Structured, reliable acquisition with metadata and breadcrumbs. | Raw documents + page tree |
| 3. Processing | Clean, section-aware chunk, extract metadata. Precise retrieval and exact citations depend on good chunks. | Retrieval-ready chunks + metadata |
| 4. Embed & index | Encode chunks and build the vector index. The semantic backbone of retrieval. | Vector index + metadata store |
| 5. Retrieval & rerank | Hybrid search + metadata re-ranking. Ensures the right passage rises to the top. | Ranked, cited candidate sets |
| 6. Generation | Grounded answers with citations & confidence. The user-facing payload; anti-hallucination by design. | Grounded answer service |
| 7. Evaluation | Golden set + metrics + benchmark. Turns ‘it works’ into evidence. | Evaluation harness & report |
| 8. Interface & packaging | Ask + Evaluation app; config, logging, tests, container. Usable, demonstrable, deployable. | Interactive app + deployable package |

# 8. Evaluation Strategy & Metrics

Retrieval quality will be measured using supervised information-retrieval methodology. A golden set of questions is authored independently, each labelled with the page(s) that correctly answer it. At evaluation time the retriever is given only the question; its ranked output is then graded against the label. The model never sees the labels, so the resulting scores are a genuine measure of quality.

Interpretation note. Where a question has a single correct page, Precision@3 is mathematically capped at 0.33 and Precision@5 at 0.20; this is a property of single-answer questions, not a weakness. Hit@1 and MRR are therefore the headline retrieval metrics.

| Metric | What it measures | Why it matters |
| --- | --- | --- |
| Hit@1 / Hit@k | Whether a correct page appears at rank 1 / within top-k | Does the user see the right source immediately |
| MRR | Average of 1 / rank of the first correct page | How high the correct source typically ranks |
| Recall@k | Share of all correct pages found within top-k | Coverage — did we retrieve it at all |
| Precision@k | Share of top-k that are correct | Classic ranking precision (see interpretation note) |
| MAP | Mean average precision across correct pages | Overall ranking quality with multiple answers |
| Context-sufficiency | Share of expected answer facts present in retrieved text | Groundedness — can a faithful answer be written |

Growing the test set. New questions can be labelled from the Ask surface and folded into the golden set, then re-scored. The independently authored questions remain the primary, unbiased benchmark; user-labelled additions extend coverage.

# 9. Reusability & Extensibility

- Source-adapter layer — a single interface (list pages, fetch page, normalise) isolates source-specific logic; Confluence and MediaWiki are interchangeable via configuration, and further sources are additive.

- Hybrid retrieval — semantic and keyword retrieval are fused so the system handles both conceptual and exact-term queries; the balance is tunable.

- Planned extensions — a cross-encoder re-ranking pass, streaming answers, incremental re-indexing of only changed pages, and additional sources — all accommodated by the layered design without rework.

# 10. Non-Functional Requirements

- Performance — local embeddings and an exact index give fast, predictable retrieval at this corpus scale.

- Security & privacy — embeddings run locally so document content need not leave the environment; secrets are held in an environment file, excluded from source control, with rotation guidance.

- Maintainability — typed configuration, structured logging and an automated test suite keep the system diagnosable and safe to change.

- Portability — containerisation provides a consistent, one-command run across environments.

# 11. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Model fabricates an answer | Incorrect, untrusted output | Strict grounding to retrieved context + mandatory citations |
| Retrieval misses exact terms (codes, APIs) | Wrong or missing answer | Hybrid retrieval adds keyword (BM25) matching |
| Small corpus caps Precision@k | Metrics look low | Report Hit@1 and MRR as headline; document the ceiling |
| Source coupling limits reuse | Rework for new wikis | Source-adapter interface isolates source logic |
| Credential exposure | Security incident | Secrets in environment file, git-ignored; rotation guidance |
| Over-reliance on synthetic benchmark | Misleading confidence | Independently authored golden set is the primary measure |

# 12. Deliverables & Acceptance Criteria

Deliverables:

- Ingestion, processing, embedding/index, retrieval, generation and evaluation components.

- Interactive application (Ask + Evaluation) and a controlled benchmark corpus.

- Configuration, logging, tests, container definition and setup documentation.

Acceptance criteria:

- Accuracy — benchmark Hit@1 and MRR meet the agreed targets.

- Verifiability — every answer displays citations to its source passages.

- Provability — the evaluation harness runs and reports the full metric set.

- Reusability — the source can be switched by configuration with no code change.

- Operability — the system builds, tests pass, and it runs from documented steps.

# 13. Glossary

- RAG — Retrieval-Augmented Generation — answering from retrieved documents rather than model memory.

- Chunk — A small, self-contained passage of a page used as the unit of retrieval and citation.

- Embedding — A numeric vector capturing the meaning of text so similar meanings sit close together.

- Vector index — A store of embeddings supporting fast similarity search (e.g. FAISS).

- Cosine similarity — A measure of closeness between two vectors, used to rank relevance.

- BM25 — A classic keyword-relevance score, strong on exact terms.

- Hybrid retrieval — Fusing semantic (embedding) and keyword (BM25) results.

- Re-ranking — Re-ordering candidates using additional signals (title, section, exact match).

- Golden set — A labelled test set of questions with their correct source page(s).

- Hit@k / MRR — Whether / how highly the correct page appears in the ranked results.